Project Status Update
Q4 2024 Sprint Review

---
Completed This Sprint
- Migrated auth service to OAuth2 - Reduced API latency by 35% - Added CSV export for reports - Fixed 12 customer-reported bugs

---
In Progress
- Dashboard redesign (70% complete) - Database sharding implementation - Mobile app push notifications - Performance monitoring setup

---
Blockers & Risks
- Third-party API rate limits affecting sync - Need DevOps review for K8s migration - Design approval pending for new onboarding flow

---
Next Sprint Goals
- Ship dashboard v2 to beta users - Complete DB sharding for users table - Start API v2 design document - Hire 2 backend engineers